Software Request & Approval Platform — Revised Requirements

| Phase | Deliverables | Acceptance Criteria |
| --- | --- | --- |
| 1 Solution Design (Design Document in word format, making use of diagrams where it applies) | - High Level Architecture - Power Platform: - Power Apps Code App; - Power Automate; - Dataverse; - CI/CD pipeline in Azure DevOps for Power Platform deployment; components to be present; how to trigger - Relationships between components within scope - Azure Tenant SSO/Entra ID - Microsoft Graph - UI and UX journey for requestor and approver (Low Level Design) - Data Schema for Dataverse tables; - Solution Governance - Audit trail structure; - Logging standards; - Traceability; - Exception-handling rules; - ALM environment topology (Dev / Test / Prod); - Artefact retention structure | Design Document reviewed and signed off by Customer. |
| 2 Core Development and Automation Build | - ADO pipeline configuration for the Code App's own CI/CD - Requestor Form (Power Apps Code App) - UI with fields for Software name, version, license type, Justification & Evidence field (rich text + multi-attachment, PO screenshot, vendor quote) with metadata auto-fill from specific entries (e.g. Intune, eProcurement– needs clarification with client what should be auto-filled). - Approver Form (Power Apps Code App) - Build interface for license team / security reviewer including pending queue, Approve / Reject / ‘Request more info’ decision panel, comments, license-grant details capture, audit log view, evidence view. - Manual Install Status Tracking - UI actions to manually advance a request from Approved → Installed or Approved → Install failed - Dataverse Table Setup - Power Automate Workflow Build - sequential approval logic, SLA timers, reminders, rejection paths, auto-escalation, user notifications on Approve carrying the license-grant details, flow back in status to pending when request reopens - Integration with Email / Teams Notifications - Configure automated notifications for request submission, approval (with license grant to the user), rejection, more-info requests, installed, install-failed, pending actions and escalations. - Audit Trail Logging Implementation - Per-request timestamped logs for each workflow action - Unit Test Coverage Build - Create Test scripts for UI validation, workflow transitions, status transitions and pipeline tasks, per defined deployment pipeline threshold - CI Integration - Integrate unit tests with the Code App pipeline so pull requests and builds automatically validate coverage and critical path checks; SBOM / vulnerability scan results gate releases. - Bug Fixing & Refactoring - Resolve issues uncovered in unit testing and internal QA, ensure clean deployment to Test environment. | Build completed and deployed into Testing Environment with Customer's approval. |
| 3 Acceptance Testing | - Test Conditions & Cases Document (Functional Acceptance Tests) - Test Summary Report Above two documents will include the following: Test Plan Creation - Create end to end test plan covering functional, workflow, edge cases, negative tests and Code App pipeline execution tests. ADO Test Cases Creation - Build detailed test cases for request submission, approval with license-grant capture, rejection, more-info loop, manual Installed / Install failed transitions, evidence upload, audit log verification and Code App pipeline execution. Workflow Testing Execution - Execute all workflow test cases for sequential approval, escalations, SLA timers, reminders, more-info round-trip, rejection + reopen and error paths. Pipeline Testing Execution - Validate the Code App CI/CD pipeline: SBOM generation, vulnerability scan, build, and pac code push to Dev / Test / Prod environments. Logging & Monitoring Validation - Validate audit log completeness, timestamp precision and cross system traceability. | Test Conditions & Case Document and Test Summary Report reviewed and signed off by Customer. |
| 4 Documentation and Knowledge Transfer | User Manual Operational Runbook - Include workflow diagrams, pipeline stage definitions, env prerequisites and error handling Admin Guide - Guide for workflows, updating UI fields, changing approver groups, updating pipeline variables Troubleshooting Guide - Common issues, typical failure signatures (scan failures, deployment issues), how to resolve or escalate. Knowledge Transfer (KT) arranged with corresponding Customer's technology team. Technical KT - Conduct up to 4 sessions (~60 mins per session) for DevOps Engineers, workflow admins, covering architecture, logic and pipelines. Functional KT – Conduct up to 4 sessions (~60 mins per session) for license team approvers and requesters on UI workflow, approvals and exceptions. KT Materials Compilation - Slide decks, sample runs, demo scripts, code walkthroughs, support reference guides Handover Package - Final compiled deliverables, Design packs, Code repository structure, Pipeline scripts, Runbooks, Admin guides and KT materials | Handover conducted and User Manual signed off by Customer. |