# AppLocker: Current State Assessment & Requirements

## 1. Executive Summary

This document synthesizes the current state of Application Management and AppLocker deployments based on recent deep-dive discovery sessions. It outlines the existing infrastructure, scale, policies, and pain points, followed by a comprehensive Requirements Document (Functional and Non-Functional) for transitioning to a Modern Intune App Management for Business target state.

## 2. Current State Assessment

### 2.1 App Management Context (The 4 Key Service Lines)

The broader application management landscape is currently divided into key service lines:

- Software Packaging & Lifecycle Management.

- User Experience (UX) Practices: Includes Digital Experience Monitoring and proactive issue resolution (e.g., Disk Space/Time optimization).

- App & Software Security: Includes AppLocker, Zscaler, and general software security to reduce the overall attack surface.

- Target Vision: Move towards "Intune Modern App Management for Business."

### 2.2 AppLocker Deployment Deep-Dive

- Policy Mechanics: Currently operating with approximately 20 policies. Rules are primarily enforced via Executable (EXE) rules (based on file paths) and Publisher rules. MSI installations are generally blocked or heavily restricted.

- Delivery Mechanism: Policies are deployed as XML files delivered through Microsoft Intune. Legacy AppLocker Group Policy Objects (GPOs) have been fully decommissioned.

- Deployment & Testing Strategy:

  - Zone Splitting: Deployments are executed in waves, starting with smaller country deployments followed by major zones.

  - Testing: Relies on designated test groups (Pilot, Prod). Test users are handled on a case-by-case basis depending on the specific request, heavily involving IGS (Cybersecurity).

- Governance & RBAC: The previous "Maker -> Checker" approval workflow was handled in Active Directory. It is now handled directly by the AppLocker Team (Intune) leveraging the latest Role-Based Access Control (RBAC) models within the team.

### 2.3 Scope & Scale

- Device Footprint: 100k+ devices supporting 90k+ users across 60+ countries.

- Intune Migration Status: 49 countries have been successfully migrated to Intune (provided they are "cloud approved").

- Operating Systems: 95% of the fleet is on Windows 11. The remaining 5% operates on Windows 10 due to legacy application compatibility issues. Target endpoints include Desktops, Laptops, and VDIs.

- Architecture: Devices operate in a Hybrid AD state (Enrolled to On-Premises AD + Azure AD + Intune). Some workloads are fully on Intune, while others still leverage the MECM (SCCM) agent.

### 2.4 Identified Pain Points & Friction

- Portable Executables: A significantly large number of portable EXEs exist in the environment, making path and publisher rules difficult to maintain.

- Whitelisting Overhead: Managing the sheer volume of whitelisted rules is cumbersome.

- USB Executions: Managing exceptions for executing software directly from USB drives is highly restrictive and requires manual exception handling just to access USBs.

- Autopilot Conflict: Intune Autopilot provisioning is currently creating duplicate device entries in Entra ID (Azure AD), complicating device targeting and lifecycle management.

- limiting execution capabilities from user-owned folders-

- %USERPROFILE%

- Jinesh to share existing pain points, gaps, issues / concerns + existing policies

## 3. Business & Technical Requirements Document (BRD/TRD)

Based on the pain points and the target state of achieving "Modern Intune App Management for Business," the following requirements must be met for the next iteration of the Application Security architecture (e.g., transitioning to Windows Defender Application Control - WDAC, or advanced Intune App Control).

### 3.1 Functional Requirements (FR)

| Req ID | Category | Requirement Description |
| --- | --- | --- |
| FR-01 | Policy Management | The system must transition away from deploying raw XML files via Intune Custom OMA-URI, migrating to native Intune Application Control policies. |
| FR-02 | Rule Granularity | The system must natively support dynamic whitelisting for the large volume of portable EXEs, shifting from path-based rules to Managed Installer or Intelligent Security Graph (ISG) trust models. |
| FR-03 | USB Exception Workflow | The system must provide a self-service or highly automated workflow for temporary USB execution exceptions, integrating with ServiceNow or an equivalent ITSM tool. |
| FR-04 | Maker/Checker Governance | Intune RBAC must enforce a strict Maker/Checker (Four-Eyes Principle) workflow for all application security policy modifications before they are deployed to Production zones. |
| FR-05 | Zonal Deployments | The architecture must support Entra ID dynamic groups to maintain the existing "Zone Split" methodology (Pilot -> Small Countries -> Major Zones). |
| FR-06 | Hybrid Support | Policies must apply consistently across Windows 11 (95%) and Windows 10 (5%) devices, regardless of whether the device is co-managed (MECM) or strictly Intune-managed. |
| FR-07 | Identity Resolution | The deployment pipeline must resolve the Autopilot device duplication issue in Entra ID to ensure application control policies are targeting the correct, active device object. |

### 3.2 Non-Functional Requirements (NFR)

| Req ID | Category | Requirement Description |
| --- | --- | --- |
| NFR-01 | Scalability | The policy evaluation engine must support the global scale of 100,000+ endpoints and 90,000+ users across 60+ countries without policy sync timeouts. |
| NFR-02 | Performance (UX) | Application blocking or execution approvals must occur locally on the device with near-zero latency, ensuring no degradation to the end-user digital experience. |
| NFR-03 | Telemetry & Monitoring | Blocked execution events must be forwarded to a centralized Log Analytics Workspace (Sentinel/Splunk) in near real-time for IGS (Cybersecurity) monitoring and proactive UX resolution. |
| NFR-04 | Security & Zero Trust | The solution must enforce a default-deny posture for unknown applications, actively reducing the attack surface while remaining compatible with Zscaler endpoint agents. |
| NFR-05 | Availability | Policy enforcement must function offline. Endpoints disconnected from the corporate network or VPN must retain their last known secure AppLocker state. |
| NFR-06 | Compliance | All policy changes (Maker/Checker) must generate immutable audit logs retained for a minimum of 365 days for compliance tracking. |